## Step 1: Project Proposal (Lesson 2 – Step 1)
Title: ShopNest (you can rename later)
Problem Statement:
Many small businesses lack an online presence. Customers want a simple, secure way to browse products, add them to a cart, and place orders without hassle.
Solution Overview:
A MERN + TypeScript e-commerce platform where users can:
- Browse products by category
- Add products to a shopping cart
- Place orders (MVP: Cash on Delivery, later add Stripe)
- View past orders
- Admin dashboard for product management
Tech Stack:
- Frontend: React + TypeScript + TailwindCSS
- Backend: Node.js + Express + TypeScript
- Database: MongoDB (Atlas)
- Auth: JWT (access + refresh tokens)
- Deployment: Vercel (frontend), Render (backend), MongoDB Atlas
- Extras later: Stripe API for payments, Cloudinary for product images

## 📌 Step 2: Wireframing (Lesson 2 – Step 2)
Pages to wireframe in Figma/Balsamiq:
- Home page (product listing, categories)
- Product details page (title, description, price, “Add to Cart”)
- Cart page (items, total, checkout button)
- Auth pages (Register, Login)
- Orders page (order history for users)
- Admin pages (Add product, Edit/Delete product)

## 📌 Step 3: Core Features vs Nice-to-Have (Lesson 2 – Step 3)
- Core:
  - User authentication
  - Product CRUD (admin only)
  - Cart system (add/remove/update quantity)
  - Checkout (Cash on Delivery)
  - Order history
- Nice-to-Have:
  - Stripe/PayPal payments
  - Product reviews & ratings
  - Admin analytics dashboard
  - Search + filter system
  - Wishlist

## 📌 Step 4: Roadmap (Lesson 1 – Step 4)
- Week 1: Setup (TS + MERN boilerplate, repo, schemas)
- Week 2: Backend (auth, product APIs, cart APIs, order APIs)
- Week 3: Frontend (UI, connect APIs, cart logic)
- Week 4: Testing + bug fixing + minimal styling
- Week 5: Deployment + presentation prep

## 📌 Step 5: High-Level Architecture (Lesson 1 – Step 3)
- Frontend (React+TS):
  - Components: Navbar, ProductList, ProductCard, Cart, AuthForms, AdminDashboard
  - State mgmt: Context API or Redux (with TypeScript types)
- Backend (Node+Express+TS):
  - Routes: /auth, /products, /cart, /orders, /admin
  - Middleware: auth validation, error handling, request validation (Zod/Express-Validator)
  - DB Models (Mongoose + TS interfaces): User, Product, Order, Cart
- Database: MongoDB with collections:
  - users → {username, email, passwordHash, role}
  - products → {name, description, price, imageUrl, category, stockQty}
  - orders → {userId, products[], total, status}
  - cart → {userId, items[]}

**Primary Colors:**

- **Cyan**: `#06b6d4` (Tailwind's cyan-500) - for primary buttons, links, and accents
- **Blue**: `#3b82f6` (Tailwind's blue-500) - for secondary actions and highlights
- **Dark Blue**: `#1e40af` (Tailwind's blue-700) - for headers and important text

**Supporting Colors:**

- **Light Cyan**: `#ecfeff` (cyan-50) - for light backgrounds and cards
- **Dark Cyan**: `#0e7490` (cyan-700) - for hover states and borders
:root {
  /* Brand */
  --color-primary: #06b6d4; /* Cyan-500 */
  --color-secondary: #3b82f6; /* Blue-500 */
  --color-accent: #1e40af; /* Blue-700 */

  /* Supporting */
  --color-support-light: #ecfeff; /* Cyan-50 */
  --color-support-dark: #0e7490; /* Cyan-700 */

  /* Neutrals (light mode defaults) */
  --color-bg: #f9fafb;
  --color-bg-card: #ffffff;
  --color-text-primary: #111827;
  --color-text-secondary: #6b7280;
  --color-border: #d1d5db;

  /* Semantic */
  --color-success: #22c55e;
  --color-warning: #f59e0b;
  --color-error: #ef4444;

  /* Special Accent */
  --color-highlight: #ec4899; /* Pink-500 (optional promo) */
}

.dark {
  /* Brand colors stay the same */
  --color-bg: #0f172a;
  --color-bg-card: #1e293b;
  --color-text-primary: #f8fafc;
  --color-text-secondary: #e2e8f0;
  --color-border: #334155;
}